PROOF OF CONCEPT

Database Latency Benchmarking

On-Premises OpenShift vs Google Cloud Platform

Technology Stack

Quarkus  ·  Jib  ·  Helm  ·  Artifactory  ·  Oracle / Cloud SQL PostgreSQL  ·  k6  ·  GCP Cloud Monitoring

Date: 15 March 2026

# 1. Overview and Objectives

This Proof of Concept measures and compares database query latency across three deployment configurations. The objective is to produce concrete, data-driven evidence to support infrastructure decisions around a potential migration to Google Cloud Platform (GCP).

## 1.1  The Three Scenarios

| # | Service Location | Database Location | Network Path |
| --- | --- | --- | --- |
| 1 | OpenShift (On-Premises) | Oracle (On-Premises) | LAN only — no external hops |
| 2 | GCP — GKE | Oracle (On-Premises) | GCP VPC → Cloud VPN/Interconnect → LAN |
| 3 | GCP — GKE | Cloud SQL PostgreSQL (GCP) | GCP internal network only |

## 1.2  What We Measure Per Scenario

| Query Type | SQL Operation | Purpose |
| --- | --- | --- |
| Network baseline | Raw TCP socket open/close to DB host on port 1521/5432 | Pure network round-trip cost with zero JDBC or SQL overhead — measured from inside the pod via the application itself |
| Trivial ping | SELECT 1 (Oracle: SELECT 1 FROM DUAL) | Isolates JDBC connection round-trip overhead with zero data processing |
| Single record read | SELECT by primary key — 1 row returned | Represents typical service lookups such as fetching a record by ID |
| Join read | JOIN across 2 tables — 50 rows returned | Represents realistic business queries with moderate data transfer |
| Bulk update | UPDATE all 30,000 rows in a single batched transaction | High-load write operation — the most demanding test and most likely to expose network penalties between GCP and on-prem |

## 1.3  Metrics Collected

p50 is intentionally omitted — in well-behaved distributions it mirrors the average and adds no insight for this PoC.

| Metric | What It Measures | Why It Matters Here |
| --- | --- | --- |
| Average (Mean) | Total duration of all requests divided by request count. | Gives stakeholders a single headline number to compare scenarios. |
| p90 | The duration 90% of requests completed within. Position 900 in a sorted list of 1,000 results. | Shows whether the VPN hop in Scenario 2 degrades the typical user experience. |
| p99 | The duration 99% of requests completed within. Worst-case realistic latency. | Critical for detecting network spikes over VPN that could cause production timeouts. |
| Error Rate | Percentage of requests returning a non-200 response or timing out. | Connection pool exhaustion or VPN instability will appear here first. |

Why p99 matters most for Scenario 2: cross-network latency via VPN is inherently spiky. The average may look acceptable while p99 reveals occasional multi-hundred-millisecond outliers that would cause real production timeouts.

# 2. Prerequisites and Tooling

## 2.1  Local / Pipeline Requirements

| Tool | Version | Purpose |
| --- | --- | --- |
| Java JDK | 17+ | Build the Quarkus application |
| Maven | 3.8+ | Build, test, and trigger Jib image push to Artifactory |
| Helm | 3.x | Deploy to OpenShift and GKE clusters — the only deployment tool used |
| k6 | Latest | Run load tests against all three scenarios |
| gcloud CLI | Latest | Provision GCP resources (GKE, Cloud SQL, VPN, Cloud Monitoring) |

kubectl is not used anywhere in this PoC. All deployments are performed via Helm only, pulling images from Artifactory.

## 2.2  Infrastructure Requirements

| Resource | Scenario(s) | Notes |
| --- | --- | --- |
| OpenShift cluster (on-prem) | 1 | Existing cluster — only needs a new namespace, created via Helm |
| GKE cluster in GCP | 2, 3 | Autopilot mode recommended for lowest PoC overhead |
| Oracle DB (on-prem) | 1, 2 | Schema and tables already exist — see Section 3 for the specific objects required |
| Cloud SQL PostgreSQL (GCP) | 3 | db-f1-micro tier is sufficient for latency testing |
| Cloud VPN or existing Interconnect | 2 | Routes GCP traffic to on-prem Oracle — see Section 7 |
| Artifactory | 1, 2, 3 | Hosts the container image built and pushed by Jib |
| GCP Cloud Monitoring | 2, 3 | Native GCP metrics and dashboards — replaces Prometheus/Grafana |

# 3. Database Setup and Data Creation

Both databases must be loaded with 30,000 rows so that query performance differences reflect infrastructure, not data volume differences.

## 3.1  Oracle On-Premises (Scenarios 1 and 2)

The Oracle instance already exists. The steps below create the two test tables within a dedicated schema and populate them. Ask the DBA to run these scripts if you do not have DDL permissions.

### 3.1.1  Create the test schema (run as DBA)

-- Create isolated test schema for this PoC

CREATE USER latency_poc IDENTIFIED BY <your_password>;

GRANT CONNECT, RESOURCE TO latency_poc;

GRANT UNLIMITED TABLESPACE TO latency_poc;

-- Store this password securely — you will need it when

-- creating the Helm secrets file in Section 6.

### 3.1.2  Create tables

CREATE TABLE latency_poc.TABLE_A (

ID          NUMBER GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

NAME        VARCHAR2(100)  NOT NULL,

DESCRIPTION VARCHAR2(255),

STATUS      VARCHAR2(50)   DEFAULT 'ACTIVE',

UPDATED_AT  TIMESTAMP      DEFAULT SYSTIMESTAMP

);

CREATE TABLE latency_poc.TABLE_B (

ID      NUMBER GENERATED ALWAYS AS IDENTITY PRIMARY KEY,

REF_ID  NUMBER NOT NULL REFERENCES latency_poc.TABLE_A(ID),

PAYLOAD VARCHAR2(255)

);

CREATE INDEX latency_poc.idx_table_b_ref ON latency_poc.TABLE_B(REF_ID);

### 3.1.3  Populate with 30,000 rows

BEGIN

FOR i IN 1..30000 LOOP

INSERT INTO latency_poc.TABLE_A (NAME, DESCRIPTION, STATUS)

VALUES ('Record_' || i, 'Description for record ' || i, 'ACTIVE');

END LOOP;

COMMIT;

END;

/

BEGIN

FOR i IN 1..30000 LOOP

INSERT INTO latency_poc.TABLE_B (REF_ID, PAYLOAD)

VALUES (i, 'Payload data for ref ' || i);

END LOOP;

COMMIT;

END;

/

-- Verify row counts

SELECT COUNT(*) FROM latency_poc.TABLE_A;  -- expected: 30000

SELECT COUNT(*) FROM latency_poc.TABLE_B;  -- expected: 30000

-- Update Oracle optimizer statistics after bulk load

EXEC DBMS_STATS.GATHER_TABLE_STATS('LATENCY_POC', 'TABLE_A');

EXEC DBMS_STATS.GATHER_TABLE_STATS('LATENCY_POC', 'TABLE_B');

The DBMS_STATS step is important — without it Oracle may choose a suboptimal query plan because it does not yet know the row counts, which would skew results.

## 3.2  Cloud SQL PostgreSQL (Scenario 3)

### 3.2.1  Provision the instance

# Create the Cloud SQL instance

gcloud sql instances create latency-poc-db \

--database-version=POSTGRES_15 \

--tier=db-f1-micro \

--region=europe-west3 \

--storage-size=10GB \

--storage-type=SSD \

--no-assign-ip

# Create the database and user

gcloud sql databases create latency_poc --instance=latency-poc-db

gcloud sql users create poc_user \

--instance=latency-poc-db \

--password=<your_password>

# Store this password securely — you will need it when

# creating the Helm secrets file in Section 6.

### 3.2.2  Create tables

Two small SQL syntax differences from Oracle: use SELECT 1 instead of SELECT 1 FROM DUAL, and LIMIT 50 instead of WHERE ROWNUM <= 50. These are the only application-level changes needed.

CREATE TABLE table_a (

id          SERIAL PRIMARY KEY,

name        VARCHAR(100)  NOT NULL,

description VARCHAR(255),

status      VARCHAR(50)   DEFAULT 'ACTIVE',

updated_at  TIMESTAMP     DEFAULT NOW()

);

CREATE TABLE table_b (

id      SERIAL PRIMARY KEY,

ref_id  INTEGER NOT NULL REFERENCES table_a(id),

payload VARCHAR(255)

);

CREATE INDEX idx_table_b_ref ON table_b(ref_id);

### 3.2.3  Populate with 30,000 rows

-- PostgreSQL generate_series inserts all rows in one efficient statement

INSERT INTO table_a (name, description, status)

SELECT 'Record_' || i, 'Description for record ' || i, 'ACTIVE'

FROM generate_series(1, 30000) AS i;

INSERT INTO table_b (ref_id, payload)

SELECT i, 'Payload data for ref ' || i

FROM generate_series(1, 30000) AS i;

-- Verify

SELECT COUNT(*) FROM table_a;  -- expected: 30000

SELECT COUNT(*) FROM table_b;  -- expected: 30000

-- Update planner statistics (PostgreSQL equivalent of DBMS_STATS)

ANALYZE table_a;

ANALYZE table_b;

# 4. The Quarkus Test Application

A single Quarkus application is built once and deployed identically to all three environments. One codebase, one image — any latency difference is therefore purely infrastructure-driven.

## 4.1  Maven Dependencies (pom.xml)

<dependencies>

<!-- REST layer -->

<dependency>

<groupId>io.quarkus</groupId>

<artifactId>quarkus-rest</artifactId>

</dependency>

<dependency>

<groupId>io.quarkus</groupId>

<artifactId>quarkus-rest-jackson</artifactId>

</dependency>

<!-- Oracle JDBC for Scenarios 1 & 2 -->

<!-- Swap to quarkus-jdbc-postgresql for Scenario 3 -->

<dependency>

<groupId>io.quarkus</groupId>

<artifactId>quarkus-jdbc-oracle</artifactId>

</dependency>

<!-- Micrometer exporting to GCP Cloud Monitoring (Stackdriver) -->

<dependency>

<groupId>io.quarkus</groupId>

<artifactId>quarkus-micrometer</artifactId>

</dependency>

<dependency>

<groupId>io.micrometer</groupId>

<artifactId>micrometer-registry-stackdriver</artifactId>

</dependency>

<!-- Health endpoint -->

<dependency>

<groupId>io.quarkus</groupId>

<artifactId>quarkus-smallrye-health</artifactId>

</dependency>

<!-- Jib — container image build and push, no Dockerfile needed -->

<dependency>

<groupId>io.quarkus</groupId>

<artifactId>quarkus-container-image-jib</artifactId>

</dependency>

</dependencies>

## 4.2  REST Resource — LatencyResource.java

Five endpoints: network-baseline (TCP only), ping, single-record read, join read, and bulk update. Each records its duration as a Micrometer timer that flows automatically to GCP Cloud Monitoring via the Stackdriver registry.

@Path("/latency")

@Produces(MediaType.APPLICATION_JSON)

public class LatencyResource {

@Inject LatencyService service;

@Inject MeterRegistry registry;

private Map<String,Object> measure(String type, Runnable query) {

long start = System.nanoTime();

query.run();

long ns = System.nanoTime() - start;

registry.timer("db.query", "type", type)

.record(ns, TimeUnit.NANOSECONDS);

return Map.of("query", type, "durationMs", ns / 1_000_000.0);

}

// Raw TCP handshake only — no JDBC, no SQL

@GET @Path("/network-baseline")

public Map<String,Object> networkBaseline() {

long ns = service.tcpPing();

registry.timer("db.network.baseline").record(ns, TimeUnit.NANOSECONDS);

return Map.of(

"host",       service.dbHost,

"port",       service.dbPort,

"durationMs", ns / 1_000_000.0

);

}

@GET  @Path("/ping")

public Map<String,Object> ping()   { return measure("ping",   service::trivialQuery); }

@GET  @Path("/single")

public Map<String,Object> single() { return measure("single", service::singleRecordQuery); }

@GET  @Path("/join")

public Map<String,Object> join()   { return measure("join",   service::joinQuery); }

@POST @Path("/bulk-update")

public Map<String,Object> bulkUpdate() {

long start = System.nanoTime();

int rows = service.bulkUpdate();

long ns = System.nanoTime() - start;

registry.timer("db.query", "type", "bulk-update")

.record(ns, TimeUnit.NANOSECONDS);

return Map.of("query","bulk-update","durationMs",ns/1_000_000.0,"rowsUpdated",rows);

}

}

## 4.3  Service Layer — LatencyService.java

The tcpPing method opens a raw TCP socket to the database host and immediately closes it. This measures the pure network round-trip cost with zero JDBC driver or SQL overhead — the most honest possible network baseline because it uses the exact same path the real connections take, measured from inside the pod.

@ApplicationScoped

public class LatencyService {

@Inject AgroalDataSource dataSource;

// Injected from application.properties — sourced from env vars via Helm

@ConfigProperty(name = "db.host") public String dbHost;

@ConfigProperty(name = "db.port", defaultValue = "1521") public int dbPort;

// Pure TCP handshake — no JDBC, no SQL, no connection pool involved

public long tcpPing() {

long start = System.nanoTime();

try (Socket socket = new Socket()) {

socket.connect(new InetSocketAddress(dbHost, dbPort), 5000);

} catch (IOException e) {

throw new RuntimeException("TCP ping failed to " + dbHost + ":" + dbPort, e);

}

return System.nanoTime() - start;

}

// Oracle: "SELECT 1 FROM DUAL"  |  PostgreSQL: "SELECT 1"

public void trivialQuery() throws SQLException {

try (Connection c = dataSource.getConnection();

PreparedStatement ps = c.prepareStatement("SELECT 1 FROM DUAL");

ResultSet rs = ps.executeQuery()) { rs.next(); }

}

public String singleRecordQuery() throws SQLException {

try (Connection c = dataSource.getConnection();

PreparedStatement ps = c.prepareStatement(

"SELECT DESCRIPTION FROM TABLE_A WHERE ID = ?")) {

ps.setLong(1, 1L);

try (ResultSet rs = ps.executeQuery()) {

return rs.next() ? rs.getString(1) : "not found";

}

}

}

// Oracle: WHERE ROWNUM <= 50  |  PostgreSQL: add LIMIT 50 at end

public List<Map<String,Object>> joinQuery() throws SQLException {

List<Map<String,Object>> rows = new ArrayList<>();

String sql = "SELECT a.ID, a.NAME, b.PAYLOAD " +

"FROM TABLE_A a JOIN TABLE_B b ON a.ID = b.REF_ID " +

"WHERE ROWNUM <= 50";

try (Connection c = dataSource.getConnection();

PreparedStatement ps = c.prepareStatement(sql);

ResultSet rs = ps.executeQuery()) {

while (rs.next())

rows.add(Map.of("id",rs.getLong(1),"name",rs.getString(2),"payload",rs.getString(3)));

}

return rows;

}

// Updates all 30,000 rows via JDBC batch, flushing every 1,000

public int bulkUpdate() throws SQLException {

// Oracle: SYSTIMESTAMP  |  PostgreSQL: NOW()

String sql = "UPDATE TABLE_A SET STATUS=?, UPDATED_AT=SYSTIMESTAMP WHERE ID=?";

try (Connection c = dataSource.getConnection();

PreparedStatement ps = c.prepareStatement(sql)) {

c.setAutoCommit(false);

String[] statuses = {"ACTIVE","PENDING","INACTIVE"};

for (int i = 1; i <= 30000; i++) {

ps.setString(1, statuses[i % 3]);

ps.setInt(2, i);

ps.addBatch();

if (i % 1000 == 0) ps.executeBatch();

}

ps.executeBatch();

c.commit();

return 30000;

}

}

}

## 4.4  application.properties

All sensitive values including the database password are injected via environment variables at deploy time. The db.host and db.port properties power the TCP baseline endpoint. The Helm secrets file in Section 6 is where these values are supplied.

# ── Datasource ──────────────────────────────────────────────────────────

# All values are supplied at deploy time via the Helm secrets file.

# See Section 6 — never hardcode credentials here.

quarkus.datasource.db-kind=oracle

quarkus.datasource.username=${DB_USER}

quarkus.datasource.password=${DB_PASSWORD}

quarkus.datasource.jdbc.url=${DB_URL}

# For Scenario 3 (Cloud SQL) the db-kind must be postgresql.

# Build a separate image for Scenario 3, or override at runtime:

# quarkus.datasource.db-kind=postgresql

# ── DB host/port for the TCP network baseline endpoint ──────────────────

# These are separate from the JDBC URL so the TCP ping does not

# require parsing the URL string at runtime.

db.host=${DB_HOST}

db.port=${DB_PORT:1521}

# ── Agroal connection pool ───────────────────────────────────────────────

quarkus.datasource.jdbc.min-size=5

quarkus.datasource.jdbc.max-size=10

quarkus.datasource.jdbc.acquisition-timeout=30S

# ── GCP Cloud Monitoring ─────────────────────────────────────────────────

quarkus.micrometer.export.stackdriver.enabled=true

quarkus.micrometer.export.stackdriver.project-id=${GCP_PROJECT_ID}

quarkus.micrometer.export.stackdriver.step=60s

# ── Health ───────────────────────────────────────────────────────────────

quarkus.smallrye-health.root-path=/q/health

# 5. Building and Pushing the Image with Jib

Jib builds and pushes the container image directly from Maven to Artifactory. No Dockerfile is written or maintained, and no Docker daemon is required on the build machine.

## 5.1  Jib Configuration in application.properties

# ── Container image (Jib → Artifactory) ─────────────────────────────────

quarkus.container-image.builder=jib

quarkus.container-image.registry=artifactory.your-company.com

quarkus.container-image.group=latency-poc

quarkus.container-image.name=latency-poc

quarkus.container-image.tag=1.0.0

quarkus.container-image.push=true

# Supply Artifactory credentials as environment variables, never hardcoded

quarkus.container-image.username=${ARTIFACTORY_USER}

quarkus.container-image.password=${ARTIFACTORY_PASSWORD}

# UBI base image keeps OpenShift on-prem and GKE environments consistent

quarkus.jib.base-jvm-image=registry.access.redhat.com/ubi8/openjdk-17-runtime:latest

## 5.2  Build and Push

# Set Artifactory credentials as environment variables before running

export ARTIFACTORY_USER=<your_user>

export ARTIFACTORY_PASSWORD=<your_password>

# Build and push in one Maven command — no docker build required

./mvnw package -Dquarkus.container-image.push=true

# Resulting image:

# artifactory.your-company.com/latency-poc/latency-poc:1.0.0

# 6. Helm Chart and Deployment

All deployments use Helm only — no kubectl commands are required at any point. Passwords are never passed on the command line. Instead, each scenario uses a local secrets YAML file that is passed to Helm via --values. This file must never be committed to version control.

## 6.1  Chart Structure

helm/latency-poc/

├── Chart.yaml

├── values.yaml

└── templates/

├── deployment.yaml

├── service.yaml

└── secret.yaml   <-- chart creates the credentials secret from Helm values

## 6.2  values.yaml (non-sensitive defaults only)

Sensitive values such as passwords are never stored in this file. They are supplied exclusively via the per-scenario secrets file described in Section 6.3.

replicaCount: 1

image:

repository: artifactory.your-company.com/latency-poc/latency-poc

tag: "1.0.0"

pullPolicy: Always

# Sensitive values (db.password, db.user, db.url) are intentionally

# omitted here and supplied only via the secrets file at deploy time.

db:

url: ""

user: ""

password: ""

host: ""

port: "1521"

gcp:

projectId: ""

resources:

requests:

memory: "256Mi"

cpu: "250m"

limits:

memory: "512Mi"

cpu: "500m"

service:

type: ClusterIP

port: 8080

## 6.3  Secrets File Pattern (one file per scenario)

Create a separate YAML file for each scenario containing all sensitive values. Store these files outside of version control — for example in a password manager, a secrets vault, or a restricted local directory.

Never commit these files to Git or any version control system. Add *-secrets.yaml to your .gitignore as a safeguard.

### scenario1-secrets.yaml

# Scenario 1 — OpenShift on-prem, Oracle on-prem

# DO NOT commit this file to version control

db:

url: "jdbc:oracle:thin:@//onprem-oracle-host:1521/ORCL"

user: "latency_poc"

password: "<oracle_password_from_section_3>"

host: "onprem-oracle-host"

port: "1521"

gcp:

projectId: "<your-gcp-project>"

### scenario2-secrets.yaml

# Scenario 2 — GKE, Oracle on-prem via VPN

# DO NOT commit this file to version control

db:

url: "jdbc:oracle:thin:@//onprem-oracle-host:1521/ORCL"

user: "latency_poc"

password: "<oracle_password_from_section_3>"

host: "onprem-oracle-host"

port: "1521"

gcp:

projectId: "<your-gcp-project>"

### scenario3-secrets.yaml

# Scenario 3 — GKE, Cloud SQL PostgreSQL

# DO NOT commit this file to version control

db:

url: "jdbc:postgresql://<CLOUD_SQL_PRIVATE_IP>:5432/latency_poc"

user: "poc_user"

password: "<cloud_sql_password_from_section_3>"

host: "<CLOUD_SQL_PRIVATE_IP>"

port: "5432"

gcp:

projectId: "<your-gcp-project>"

# Find the Cloud SQL private IP with:

# gcloud sql instances describe latency-poc-db \

#   --format="value(ipAddresses[0].ipAddress)"

## 6.4  templates/secret.yaml

The chart creates the Kubernetes secret automatically from the Helm values, so no manual kubectl commands are needed. The password flows from the secrets file into the pod environment variable without ever appearing in shell history or command logs.

apiVersion: v1

kind: Secret

metadata:

name: {{ include "latency-poc.fullname" . }}-db

namespace: {{ .Release.Namespace }}

type: Opaque

stringData:

DB_URL:         {{ .Values.db.url      | quote }}

DB_USER:        {{ .Values.db.user     | quote }}

DB_PASSWORD:    {{ .Values.db.password | quote }}

DB_HOST:        {{ .Values.db.host     | quote }}

DB_PORT:        {{ .Values.db.port     | quote }}

GCP_PROJECT_ID: {{ .Values.gcp.projectId | quote }}

## 6.5  templates/deployment.yaml (env section)

All environment variables are sourced from the secret. The application picks them up via the ${VAR} references in application.properties.

env:

- { name: DB_URL,         valueFrom: { secretKeyRef: { name: ...-db, key: DB_URL }}}

- { name: DB_USER,        valueFrom: { secretKeyRef: { name: ...-db, key: DB_USER }}}

- { name: DB_PASSWORD,    valueFrom: { secretKeyRef: { name: ...-db, key: DB_PASSWORD }}}

- { name: DB_HOST,        valueFrom: { secretKeyRef: { name: ...-db, key: DB_HOST }}}

- { name: DB_PORT,        valueFrom: { secretKeyRef: { name: ...-db, key: DB_PORT }}}

- { name: GCP_PROJECT_ID, valueFrom: { secretKeyRef: { name: ...-db, key: GCP_PROJECT_ID }}}

## 6.6  helm install vs helm upgrade

| Command | When to use | Behaviour if release already exists |
| --- | --- | --- |
| helm install | First-time deployment only | Fails with error — release already exists |
| helm upgrade | Update an existing release only | Fails with error — release not found |
| helm upgrade --install | Safe default — use this for all PoC commands | Installs if missing, upgrades if present |

Use helm upgrade --install for every command in this PoC. It is safe to run repeatedly and removes the need to check whether a release already exists.

## 6.7  Deploy Each Scenario

### Scenario 1 — OpenShift on-prem, Oracle on-prem

# Ensure your Helm context points to the on-prem OpenShift cluster

helm upgrade --install latency-poc \

oci://artifactory.your-company.com/helm/latency-poc \

--version 1.0.0 \

--namespace latency-poc --create-namespace \

--values scenario1-secrets.yaml

# Verify the release deployed successfully

helm status latency-poc -n latency-poc

### Scenario 2 — GKE, Oracle on-prem via VPN

# Switch Helm context to the GKE cluster

gcloud container clusters get-credentials latency-poc-cluster \

--region europe-west3

helm upgrade --install latency-poc \

oci://artifactory.your-company.com/helm/latency-poc \

--version 1.0.0 \

--namespace latency-poc --create-namespace \

--values scenario2-secrets.yaml

helm status latency-poc -n latency-poc

### Scenario 3 — GKE, Cloud SQL PostgreSQL

# Same GKE context as Scenario 2

helm upgrade --install latency-poc \

oci://artifactory.your-company.com/helm/latency-poc \

--version 1.0.0 \

--namespace latency-poc --create-namespace \

--values scenario3-secrets.yaml

helm status latency-poc -n latency-poc

### Teardown

helm uninstall latency-poc -n latency-poc

helm list -n latency-poc  # confirm nothing remains

# 7. GCP Networking Setup for Scenario 2

Scenario 2 requires a network path from GCP to the on-premises Oracle instance. This is the key variable driving latency differences between Scenarios 1 and 2.

## 7.1  Connectivity Options

| Option | Extra Latency | Est. Monthly Cost | PoC Recommendation |
| --- | --- | --- | --- |
| Existing Cloud VPN or Interconnect | Depends on existing link | No extra cost | Best — use this if available |
| New Cloud VPN (HA VPN) | ~5–20 ms | ~€36 | Good — fast to provision |
| Cloud Interconnect (Dedicated) | ~1–5 ms | €1,700–5,500 | Only if already in place |
| Public internet + IP whitelist | ~10–100 ms, unpredictable | No extra cost | Lab only — not representative |

If your organisation already has a VPN or Interconnect between on-prem and GCP, always use that existing path. It produces the most realistic results and avoids additional cost.

## 7.2  Cloud VPN Setup (only if no existing connection)

- Create a VPN Gateway in the GCP VPC:

gcloud compute vpn-gateways create latency-poc-vpn-gw \

--network=default --region=europe-west3

- Create a Cloud Router for BGP route exchange:

gcloud compute routers create latency-poc-router \

--region=europe-west3 --network=default --asn=65001

- Create VPN tunnels and configure the peer side on your on-prem firewall using the external IP of the GCP VPN gateway.

- Open Oracle port 1521 inbound from the GKE pod CIDR:

gcloud compute firewall-rules create allow-oracle-from-gcp \

--network=default --allow=tcp:1521 \

--source-ranges=10.X.X.0/24   # replace with your GKE pod CIDR

- Verify connectivity by calling the network-baseline endpoint after deploying Scenario 2. If it returns a durationMs value the TCP connection is working. If it throws an error the VPN path or firewall rule is not yet correct.

curl http://<gcp-s2-service-url>/latency/network-baseline

# Expected: {"host":"onprem-oracle-host","port":1521,"durationMs":12.4}

# Error response means the VPN or firewall is not yet configured correctly.

# 8. Load Testing with k6

k6 drives identical synthetic load against all three deployments. Only the TARGET_URL variable changes between runs. Tests run in two phases: warm-up fills the connection pool and triggers JVM JIT compilation, then the measured window collects the actual results.

Run each scenario sequentially, never simultaneously. Concurrent tests share the on-prem Oracle instance and will contaminate results.

## 8.1  k6 Test Script (loadtest.js)

The network-baseline endpoint is called separately before the main test begins — it does not need to be part of the sustained load because a handful of calls gives a reliable TCP baseline figure. The main load test covers the four query types.

import http from "k6/http";

import { check, sleep } from "k6";

import { Trend, Rate } from "k6/metrics";

const baselineMs = new Trend("baseline_ms", true);

const pingMs     = new Trend("ping_ms",     true);

const singleMs   = new Trend("single_ms",   true);

const joinMs     = new Trend("join_ms",     true);

const updateMs   = new Trend("update_ms",   true);

const errors     = new Rate("errors");

export const options = {

scenarios: {

warmup: {

executor: "constant-vus", vus: 2, duration: "2m",

tags: { phase: "warmup" },

},

reads: {

executor: "constant-vus", vus: 5, duration: "10m",

startTime: "2m", tags: { phase: "test" },

},

bulk: {

executor: "constant-vus", vus: 2, duration: "10m",

startTime: "2m", tags: { phase: "test" },

},

},

thresholds: {

ping_ms:     ["avg<50",   "p(90)<100",  "p(99)<300"],

single_ms:   ["avg<100",  "p(90)<200",  "p(99)<1000"],

join_ms:     ["avg<200",  "p(90)<500",  "p(99)<2000"],

update_ms:   ["avg<5000", "p(90)<10000","p(99)<30000"],

errors:      ["rate<0.01"],

},

};

const BASE = __ENV.TARGET_URL;

// Run network baseline separately before starting the main scenarios

export function setup() {

for (let i = 0; i < 10; i++) {

const res = http.get(`${BASE}/latency/network-baseline`);

if (res.status === 200)

baselineMs.add(JSON.parse(res.body).durationMs);

sleep(0.2);

}

}

export default function () {

const scenario = __ENV.SCENARIO_TAG || "reads";

if (scenario === "bulk") {

const res = http.post(`${BASE}/latency/bulk-update`);

const ok  = check(res, { "status 200": r => r.status === 200 });

errors.add(!ok);

if (ok) updateMs.add(JSON.parse(res.body).durationMs);

sleep(5);

return;

}

for (const ep of ["ping", "single", "join"]) {

const res = http.get(`${BASE}/latency/${ep}`);

const ok  = check(res, { "status 200": r => r.status === 200 });

errors.add(!ok);

if (ok) {

const ms = JSON.parse(res.body).durationMs;

if (ep === "ping")   pingMs.add(ms);

if (ep === "single") singleMs.add(ms);

if (ep === "join")   joinMs.add(ms);

}

sleep(0.5);

}

}

## 8.2  Run Commands

# ── Scenario 1 ─────────────────────────────────────────────────────────

k6 run -e TARGET_URL=http://onprem-service-url \

-e SCENARIO_TAG=reads  --out json=s1_reads.json  loadtest.js

k6 run -e TARGET_URL=http://onprem-service-url \

-e SCENARIO_TAG=bulk   --out json=s1_bulk.json   loadtest.js

# ── Scenario 2 ─────────────────────────────────────────────────────────

k6 run -e TARGET_URL=http://gcp-s2-service-url \

-e SCENARIO_TAG=reads  --out json=s2_reads.json  loadtest.js

k6 run -e TARGET_URL=http://gcp-s2-service-url \

-e SCENARIO_TAG=bulk   --out json=s2_bulk.json   loadtest.js

# ── Scenario 3 ─────────────────────────────────────────────────────────

k6 run -e TARGET_URL=http://gcp-s3-service-url \

-e SCENARIO_TAG=reads  --out json=s3_reads.json  loadtest.js

k6 run -e TARGET_URL=http://gcp-s3-service-url \

-e SCENARIO_TAG=bulk   --out json=s3_bulk.json   loadtest.js

# 9. Observability with GCP Cloud Monitoring

The Quarkus application uses the Micrometer Stackdriver registry to push metrics directly to GCP Cloud Monitoring. No Prometheus or Grafana installation is required. Metrics appear under Custom Metrics in the GCP Console and are visualised using Cloud Monitoring Dashboards.

## 9.1  How Metrics Flow

| Step | What Happens |
| --- | --- |
| 1. Application starts | Micrometer Stackdriver registry initialises using GCP_PROJECT_ID supplied via the Helm secrets file |
| 2. Each request completes | LatencyResource records duration via registry.timer(). The network-baseline timer flows here too. |
| 3. Every 60 seconds | Micrometer flushes all timer data to Cloud Monitoring as custom metrics under custom.googleapis.com/ |
| 4. GCP Console | Metrics appear in Metrics Explorer and can be added to a Cloud Monitoring Dashboard for side-by-side comparison |

## 9.2  Required IAM Permission

The GKE pod service account needs permission to write metrics. Grant the Monitoring Metric Writer role:

gcloud projects add-iam-policy-binding <your-gcp-project> \

--member="serviceAccount:<gke-node-sa>@<project>.iam.gserviceaccount.com" \

--role="roles/monitoring.metricWriter"

## 9.3  Metric Names in Cloud Monitoring

| Endpoint | Metric Name | Label |
| --- | --- | --- |
| GET /latency/network-baseline | custom.googleapis.com/db/network/baseline | (no label — one per scenario) |
| GET /latency/ping | custom.googleapis.com/db/query | type = ping |
| GET /latency/single | custom.googleapis.com/db/query | type = single |
| GET /latency/join | custom.googleapis.com/db/query | type = join |
| POST /latency/bulk-update | custom.googleapis.com/db/query | type = bulk-update |
| Agroal pool active | custom.googleapis.com/agroal/active_count | — |
| Agroal pool pending | custom.googleapis.com/agroal/pending_count | — |

## 9.4  Creating the Dashboard in GCP Console

- Go to GCP Console → Monitoring → Dashboards → Create Dashboard.

- Add a Line Chart. Search for custom.googleapis.com/db/query in the metric picker.

- Group by the type label to get separate lines for each query type.

- Add three separate charts using p99, p90, and Mean aggregations.

- Add a fourth chart for custom.googleapis.com/db/network/baseline to show the raw TCP cost alongside the JDBC query costs.

- Deploy one labelled instance per scenario so all three appear on the same dashboard for direct comparison.

For Scenario 1 (OpenShift on-prem) the Stackdriver push works as long as the on-prem nodes have outbound HTTPS access to monitoring.googleapis.com on port 443. If that is blocked, Scenario 1 metrics can be read from the k6 JSON output files instead.

# 10. Estimated GCP Costs

Estimates are for a two-week PoC in europe-west3 (Frankfurt). Tear down all resources immediately after testing to avoid ongoing charges.

| Resource | Specification | Est. Monthly | 2-Week Cost |
| --- | --- | --- | --- |
| GKE Autopilot (or 1x e2-standard-2) | 2 vCPU, 8 GB RAM | ~€45 | ~€23 |
| Cloud SQL PostgreSQL | db-f1-micro, 10 GB SSD | ~€10 | ~€5 |
| Cloud VPN (HA VPN) | 2-tunnel pair | ~€36 | ~€18 |
| VPN egress traffic | ~10 GB test data | ~€1 | ~€0.50 |
| Artifactory (existing) | Image stored in existing instance | — | — |
| GCP Cloud Monitoring | Custom metrics at low volume | ~€2 | ~€1 |
| Cloud NAT (if required) | Low volume | ~€5 | ~€2.50 |

Total estimated PoC cost: approximately €48–50 over two weeks.

## 10.1  Cost Reduction Tips

- If a Cloud VPN or Interconnect already exists between on-prem and GCP, remove the VPN cost entirely — saving ~€18.

- Stop Cloud SQL between test sessions: gcloud sql instances patch latency-poc-db --activation-policy NEVER

- Uninstall Helm releases when not testing: helm uninstall latency-poc -n latency-poc

- Use Spot/Preemptible GKE nodes to reduce compute cost by ~60% — acceptable for short-lived PoC workloads.

# 11. Results Collection Template

## 11.1  Network Baseline Results

The network baseline is collected automatically by the k6 setup() function before each test run, calling GET /latency/network-baseline ten times. Record the average durationMs per scenario here. This number represents the pure TCP round-trip cost measured from inside the pod — everything above this in your JDBC query times is driver overhead, connection pool acquisition, and actual query execution.

| Scenario | DB Host Reached | Avg TCP Baseline (ms) | Min (ms) | Max (ms) |
| --- | --- | --- | --- | --- |
| 1 — OpenShift on-prem → Oracle on-prem | onprem-oracle-host:1521 |  |  |  |
| 2 — GKE → Oracle on-prem via VPN | onprem-oracle-host:1521 |  |  |  |
| 3 — GKE → Cloud SQL PostgreSQL | <cloud-sql-private-ip>:5432 |  |  |  |

## 11.2  Load Test Results

| Scenario | Query Type | Avg (ms) | p90 (ms) | p99 (ms) | Error % |
| --- | --- | --- | --- | --- | --- |
| 1 — On-Prem / On-Prem | Ping (trivial) |  |  |  |  |
| 1 — On-Prem / On-Prem | Single record |  |  |  |  |
| 1 — On-Prem / On-Prem | Join (50 rows) |  |  |  |  |
| 1 — On-Prem / On-Prem | Bulk update (30k rows) |  |  |  |  |
| 2 — GCP / On-Prem DB | Ping (trivial) |  |  |  |  |
| 2 — GCP / On-Prem DB | Single record |  |  |  |  |
| 2 — GCP / On-Prem DB | Join (50 rows) |  |  |  |  |
| 2 — GCP / On-Prem DB | Bulk update (30k rows) |  |  |  |  |
| 3 — GCP / GCP DB | Ping (trivial) |  |  |  |  |
| 3 — GCP / GCP DB | Single record |  |  |  |  |
| 3 — GCP / GCP DB | Join (50 rows) |  |  |  |  |
| 3 — GCP / GCP DB | Bulk update (30k rows) |  |  |  |  |

## 11.3  Analysis Guide

- Network overhead (VPN cost): Subtract the Scenario 1 TCP baseline from the Scenario 2 TCP baseline. This is the pure latency added by routing through the VPN, independent of any application code.

- JDBC overhead: Subtract the TCP baseline from the ping query time for the same scenario. The difference is the JDBC driver handshake and connection pool acquisition cost.

- VPN query penalty: Subtract Scenario 1 query times from Scenario 2 query times per query type. This is the real-world cost of keeping the database on-prem while running the service in GCP.

- GCP native benefit: Compare Scenario 3 against Scenario 1. If Scenario 3 is lower, migrating the database to GCP would improve latency.

- Bulk update is the most telling metric: A 30,000-row update transfers significant data over the network. The delta between Scenarios 1 and 2 directly represents the VPN penalty for write-heavy workloads.

- p99 is the migration risk indicator: If Scenario 2 p99 is significantly higher than Scenario 1 p99, VPN spikes will cause real timeout issues in production with the database remaining on-prem.

# 12. Execution Checklist

## Phase 1 — Database Preparation

- Create Oracle test schema (latency_poc user) with DBA assistance and note the password for the secrets file

- Create TABLE_A and TABLE_B in the Oracle schema

- Populate both Oracle tables with 30,000 rows using the PL/SQL block in Section 3.1.3

- Run DBMS_STATS.GATHER_TABLE_STATS on both Oracle tables after loading

- Provision Cloud SQL PostgreSQL instance with private IP only and note the password for the secrets file

- Create tables and populate with 30,000 rows using generate_series (Section 3.2.3)

- Run ANALYZE on both PostgreSQL tables after loading

## Phase 2 — Build

- Add all Maven dependencies (quarkus-rest, quarkus-jdbc-oracle, quarkus-micrometer, micrometer-registry-stackdriver, quarkus-container-image-jib)

- Implement LatencyResource.java with all five endpoints including /network-baseline

- Implement LatencyService.java with tcpPing() using raw Socket and @ConfigProperty for db.host / db.port

- Configure application.properties with env-var datasource, db.host/db.port properties, and Stackdriver registry settings

- Configure Jib in application.properties to push to Artifactory

- Build and push: ./mvnw package -Dquarkus.container-image.push=true

## Phase 3 — Network and Infrastructure

- Confirm Cloud VPN or Interconnect is active and Oracle port 1521 is reachable from GCP

- Grant monitoring.metricWriter IAM role to the GKE service account

- Provision GKE Autopilot cluster in europe-west3

## Phase 4 — Create Secrets Files

- Create scenario1-secrets.yaml with Oracle JDBC URL, user, password, host, port, and GCP project ID

- Create scenario2-secrets.yaml (same Oracle credentials as Scenario 1)

- Create scenario3-secrets.yaml with Cloud SQL JDBC URL, PostgreSQL user, password, private IP, port 5432

- Add *-secrets.yaml to .gitignore — confirm files are not tracked by version control

## Phase 5 — Deploy with Helm

- Scenario 1: helm upgrade --install with --values scenario1-secrets.yaml on OpenShift context

- Scenario 2: helm upgrade --install with --values scenario2-secrets.yaml on GKE context

- Scenario 3: helm upgrade --install with --values scenario3-secrets.yaml on GKE context

- Confirm each release is healthy: helm status latency-poc -n latency-poc

- Confirm TCP baseline endpoint responds before running load tests: curl .../latency/network-baseline

## Phase 6 — Test

- k6 setup() will automatically collect 10 TCP baseline samples before each test run

- Run k6 read tests sequentially — Scenario 1, then 2, then 3

- Run k6 bulk-update tests sequentially — Scenario 1, then 2, then 3

- Verify metrics appear in GCP Cloud Monitoring → Metrics Explorer during Scenario 2 and 3 tests

## Phase 7 — Analyse and Tear Down

- Fill in Section 11 results tables from k6 JSON output files

- Export GCP Cloud Monitoring dashboard screenshots for the approval document

- Calculate VPN overhead delta, JDBC overhead, and GCP native benefit using the analysis guide in Section 11.3

- Tear down GCP resources: helm uninstall latency-poc, gcloud sql instances delete latency-poc-db, gcloud container clusters delete

- Securely delete the scenario secrets YAML files once the PoC is complete